Notice of Contract Change Order/Amendment

Contract Title: District 6 Intelligent Transportation System (ITS) Maintenance

IDOT Reference Number: 76L65A1

Source Selection Method (Change Order or Amendment): Amendment

Contract Type: Construction Support

Description of change: This amendment request is to add $165,000.00 of State ITS funds to this contract to complete fiber installs in various locations throughout District 6.

The completion date will be  extended,  shortened or  remain the same.

Original completion date:

Revised completion date:

Method of determining compensation (e.g., hourly rate, fixed fee, etc.) will  stay the same or  change as follows:

The cost will be  increased,  decreased or  remain the same.

Original cost: $179,355.00

Amount of change: $165,000.00

Revised cost: $344,355.00

The supplies or services to be provided will  stay the same or  be changed as follows:

Subcontractors are being   added,   deleted, or   remain the same?

Subcontractor Name:

added       deleted

Amount to be paid:

Address:

Description of work: